PRODUCT REQUIREMENTS DOCUMENT

ARIA  —  Agentic Reactive Intelligence Assistant

A local-first, vision-driven PC automation agent built on Gemma 4 E2B (4-bit) — a single unified model for text, vision, and audio — with smart overlay UI, CDP-based tab control, tiered file safety, and a comprehensive benchmark harness.

Version: v1.1    Platform: Windows 11    GPU: RTX 3060 6 GB    Stack: Python + Codex CLI

Changes in v1.1: Unified Gemma 4 E2B model (drops moondream2 + separate vision pipeline) · CDP tab control replaces Chromium spawn · File safety tiers added · Whisper retained on CPU for parallel STT

# 1. Executive Overview

ARIA is a privacy-first, on-device AI assistant running entirely on a local GPU using Gemma 4 E2B in 4-bit quantization — a single unified model that handles text, vision, and audio natively, with no separate vision or speech model required on the GPU. It accepts commands via speech, a smart overlay UI, or text, then takes actions by seeing the screen, reasoning over context, and executing through Python tooling.

Core Design Philosophy — v1.1 • Unified model: Gemma 4 E2B handles text + vision + audio in one GPU-resident model • Parallel STT: faster-whisper runs on CPU alongside GPU inference — no VRAM cost • CDP-first tab control: connects to the user's running Chrome via DevTools Protocol, zero RAM overhead from spawning a second browser • Tiered file safety: read-only by default outside allowed zones, destructive ops require confirmation • Local-first: all inference on-device, zero cloud calls for LLM • Measurable: every task produces structured JSON benchmark telemetry

# 2. System Architecture

## 2.1 Revised Architecture — Single Unified Model

Pipeline (v1.1) Input Layer → Orchestrator (Gemma 4 E2B) → Tool Router → Action Layer → Response Input Layer: Speech → faster-whisper (CPU, parallel) ¦ Screenshot → mss+PIL ¦ Text Orchestrator: Gemma 4 E2B Q4_K_M via llama-cpp-python (full GPU offload) — native vision: pass screenshot directly as image token — native audio: up to 30s clips for voice understanding Tool Router: Intent classifier → dispatches to tool modules Action Layer: CDP Tab Agent ¦ Vision-Click Agent ¦ File Tools ¦ OS Tools Response Layer: TTS (pyttsx3/Kokoro) ¦ Overlay feedback ¦ Benchmark log

Why Gemma 4 E2B eliminates separate vision/audio models Previous plan: Gemma 3 2B (GPU) + moondream2 (GPU) + Whisper (CPU) = VRAM contention risk Current plan: Gemma 4 E2B Q4_K_M (GPU, ~3.5–4 GB) + faster-whisper (CPU) = clean budget Gemma 4 E2B has vision and audio baked into the model architecture — not a wrapper. Passing a screenshot is a single API call. No model swap queue needed. faster-whisper stays on CPU because: (1) zero VRAM cost, (2) streams in parallel while GPU processes the previous turn, (3) better WER on short commands.

## 2.2 VRAM Budget — RTX 3060 6 GB

| Component | VRAM | Notes |
| --- | --- | --- |
| Gemma 4 E2B Q4_K_M weights | ~3.5–4.0 GB | Full GPU offload via llama-cpp-python n_gpu_layers=-1 |
| KV cache (8K context) | ~0.4–0.5 GB | Keep context short; flush after task completion |
| Vision image tokens (screenshot) | ~0.1–0.2 GB | Cap input resolution at 1280×720; use mss crop |
| Runtime overhead + CUDA libs | ~0.4–0.5 GB | PyTorch baseline even without active tensors |
| Overlay UI (PySide6 process) | ~0 GB GPU | Runs in separate process, uses system RAM only |
| faster-whisper (STT) | ~0 GB GPU | CPU-only inference, ~300 MB system RAM |
| Total (headroom ~0.3–0.5 GB) | ~4.5–5.3 GB | Tight but fits; monitor with pynvml per task |

VRAM Risk Mitigation • Always screenshot at 1280×720 max — higher res adds image tokens and spikes VRAM • Flush KV cache between unrelated tasks (llama-cpp reset_context()) • If OOM occurs: reduce n_ctx from 8192 → 4096 as first fallback • pynvml monitors peak VRAM per task in the benchmark logger — alerts if > 5.5 GB

## 2.3 Module Breakdown

2.3.1 Input Module

- Speech: faster-whisper (small.en, CPU) triggered by hotkey (Alt+Space hold) or optional wake word. Runs on a dedicated asyncio thread — does not block GPU inference. Streams 30s chunks; typical command < 5s.

- Overlay UI: PySide6 borderless frameless window in a separate process. Communicates with orchestrator via asyncio IPC queue. Auto-opacity: 0% idle → 90% on hover/hotkey. See Section 4 for full state machine.

- Text: System tray popup or CLI pipe for scripting and Codex-assisted testing.

2.3.2 Orchestrator — Gemma 4 E2B

- Model: Gemma-4-E2B-IT Q4_K_M GGUF via llama-cpp-python (CUDA build). Full GPU offload.

- Multimodal input: images passed as llama_cpp image embeds (Llava-style API); audio passed as 30s WAV clips when voice understanding is needed beyond STT transcription.

- Context: 8192 tokens default. System prompt injects available tools as JSON schema (ReAct-style). Flush context between independent tasks to reclaim KV cache VRAM.

- Inference config: temperature 0.2, top_p 0.95, top_k 64 (Google recommended defaults). Repeat penalty 1.0 (disabled) — Gemma 4 does not need it.

- Tool-call parsing: structured JSON output mode via Gemma 4's native function-calling support. Falls back to regex extraction if JSON parse fails.

2.3.3 Vision-Click Agent

- Capture: mss for ultra-fast screenshot (< 5 ms), PIL for crop and resize to 1280×720.

- Understanding: screenshot passed directly as image token to Gemma 4 E2B. Prompt asks model to return (x, y, action, confidence) as JSON.

- Execution: pyautogui with 200 ms guard between actions. Verify-by-screenshot after each click — pass new screenshot back to model to confirm state change.

- No separate moondream2 or LLaVA process. Vision is a first-class input to the same model doing reasoning and tool-calling.

2.3.4 CDP Tab Agent — Chrome DevTools Protocol

- Connection: Chrome launched once with --remote-debugging-port=9222. ARIA auto-detects on startup; if not found, shows a one-click 'Restart Chrome with debug port' prompt in overlay.

- Zero overhead: CDP connects to the user's existing Chrome instance. No second browser process, no extra RAM. Playwright async API used as the CDP client library.

- Tab tools: get_open_tabs() → list of {index, title, url, active}, switch_to_tab(index_or_keyword), find_tab_by_keyword(query) → fuzzy match on title+URL, get_recent_history(n) → last n visited URLs, open_url_in_active_tab(url), open_url_in_new_tab(url), close_tab(index).

- History search: queries Chrome's SQLite history database directly (read-only) for richer search beyond what CDP exposes — useful for 'find that article I read yesterday about X'.

- Vision fallback: if CDP action fails (canvas app, PDF viewer, unusual SPA), falls back to vision-click agent automatically.

2.3.5 File & OS Tools

- Read tools (always allowed in any path): list_dir, read_file, search_files (ripgrep), get_file_info.

- Write tools (zone-restricted, see Section 5): write_file, move_file, create_dir, rename_file.

- Destructive ops (require explicit confirmation every time): delete → moves to Recycle Bin via send2trash, never hard delete in v1. Overwrite of existing file = treated as destructive.

- OS tools (no zone restrictions): get_active_window, list_running_apps, set_clipboard, get_clipboard, send_notification, open_with_default_app.

2.3.6 Proactivity Engine (Light)

- Clipboard watcher: on clipboard change, model scores relevance. If high, a suggestion chip appears in overlay (e.g. 'Open this URL?' / 'Summarise this?').

- Active window monitor: polls foreground window title every 5s; matches configured triggers to surface quick actions.

- User can suppress per-session or permanently in settings.json.

# 3. Overlay UI Specification

## 3.1 Behaviour States

| State | Trigger | Visual | CPU Budget |
| --- | --- | --- | --- |
| Hidden | No interaction for 8s | Fully transparent, 24×24 px tray icon only | 0% |
| Peek | Mouse within 40px of screen edge | 8px accent bar at screen edge | < 0.5% |
| Active | Hover over bar / Alt+Space | 280px sidebar slides in, 90% opacity | < 2% |
| Listening | Push-to-talk hold / wake word | Pulsing mic + waveform visualiser | < 3% + Whisper on CPU |
| Working | Task in progress | Spinner + live status + Cancel button | < 1% (GPU busy) |
| Result | Task complete | Result card: copy / retry / feedback. Auto-hides 5s | < 1% |

## 3.2 UI Principles

- Frameless, always-on-top, click-through when hidden — never blocks other apps.

- Dark/light mode follows Windows accent colour. DWM ACRYLIC blur if available, fallback to semi-transparent flat.

- All animations < 150 ms easing. PySide6 in separate process so GPU contention never freezes the overlay.

- Keyboard-first: every action reachable without mouse. Tab-navigable result cards.

- Shows CDP connection status icon (green dot = Chrome connected, grey = not connected).

# 4. File Safety System

## 4.1 Destructive Operation Definition

Both deletion AND overwriting an existing file are classified as destructive operations. The agent will never silently overwrite content. A backup copy is offered before any overwrite, and all deletes go to the Windows Recycle Bin (via send2trash), never hard-deleted.

## 4.2 Allowed Zones (v1)

| Zone | Default Access | Write Allowed | Notes |
| --- | --- | --- | --- |
| ~/Documents/ | Read + Write | Yes | Primary working zone. Confirmed destructive ops only. |
| ~/Downloads/ | Read + Write | Yes | Treated as scratch space. Still confirms overwrites. |
| ~/Desktop/ | Read + Write | Yes | Common drop zone for users. |
| ~/AppData/ (user) | Read only | No | Locked in v1. Too risky — app configs live here. |
| C:\Windows\ and subdirs | Blocked | Never | Hardcoded block. Cannot be overridden by user. |
| C:\Program Files\ | Blocked | Never | Hardcoded block. |
| Any path with .exe .dll .sys .bat .ps1 | Read only | Never in v1 | Executable files locked regardless of location. |
| All other paths | Read only | No (v1) | User must explicitly add path to allowed_zones in settings.json |

## 4.3 Confirmation Flow

- Write to new file in allowed zone: silent, no confirmation.

- Overwrite existing file: overlay shows diff summary + 'Overwrite / Cancel / Save as new' buttons.

- Delete file: overlay shows filename + 'Move to Recycle Bin / Cancel'. Never a silent delete.

- Write to path outside allowed zones: hard block with explanation. Agent tells user to add the path to allowed_zones in settings.json.

v1.1 Future: File Policy Engine (planned for v1.2) A file_policy.json the user edits to configure fine-grained rules: • whitelist_extensions: [".txt", ".md", ".csv", ".json"] — ARIA can freely write these • blacklist_extensions: [".exe", ".bat", ".ps1", ".dll"] — never writable • confirm_always_extensions: [".py", ".js", ".env"] — always prompt even in allowed zones • locked_files: specific file paths that are read-only regardless of zone • allowed_zones: user-extended list of writable directories This gives users productivity in safe zones with hard walls elsewhere.

# 5. Benchmarking & Metrics

## 5.1 Metric Definitions

| Metric | Definition | Target (v1) | Capture Method |
| --- | --- | --- | --- |
| TTFT | Time: input submitted → first LLM token received | < 1.5 s | llama-cpp token callback |
| E2E Latency | Time: speech/text input → action executed on screen | < 4s simple / < 12s complex | time.perf_counter() |
| Task Success Rate (TSR) | % tasks where final state matches expected state | > 75% on benchmark suite | Automated state verifier |
| Token Throughput | LLM generation speed (tokens/sec) | > 25 tok/s | llama-cpp timings |
| VRAM Peak | Peak VRAM during full task (weights + KV + vision) | < 5.5 GB | pynvml per-task polling |
| STT Latency | Time: audio end → text available to orchestrator | < 800 ms (5s clip) | faster-whisper timer |
| STT WER | Word Error Rate on held-out command set | < 8% clean mic | faster-whisper confidence |
| CDP Action Latency | Time: tool call issued → Chrome tab action confirmed | < 300 ms | asyncio CDP timer |
| Vision Grounding Accuracy | % clicks landing within 10px of target element | > 80% | Screenshot diff verifier |
| Retry Rate | % tool calls requiring re-attempt | < 15% | Tool call logger |
| Context Flush Rate | % tasks needing mid-task context flush (OOM risk signal) | < 5% | Orchestrator event log |

## 5.2 Benchmark Task Suite

| Category | Task | Difficulty | Primary Metric |
| --- | --- | --- | --- |
| Tab Control — Basic | Switch to the tab with 'GitHub' in the title | Easy | CDP Latency, TSR |
| Tab Control — Basic | Close all tabs except the currently active one | Easy | TSR |
| Tab Control — History | Find the last URL visited containing 'python docs' | Medium | TSR, E2E Latency |
| Tab Control — History | Reopen the 3 most recently closed tabs | Medium | TSR |
| Tab Control — Navigation | Open docs.python.org in the active tab | Easy | CDP Latency, TSR |
| Vision — Click | Click the search box on the current page | Medium | Grounding Accuracy |
| Vision — Read | Extract and return the page H1 heading | Easy | TSR |
| Workflow Chain | Find tab with YouTube, extract current video title | Hard | E2E Latency, TSR |
| Workflow Chain | Search history for 'fastapi', open it, copy page title to clipboard | Hard | E2E Latency, TSR |
| File — Read | List all .py files in ~/Documents/, return count | Easy | TSR |
| File — Write (safe) | Create a new file ~/Documents/aria_test.txt with given content | Easy | TSR |
| File — Confirm | Overwrite existing file — verify confirmation prompt appears | Medium | Safety Gate |
| File — Block | Attempt write to C:\Windows\ — verify hard block fires | Easy | Safety Gate |
| General Q&A | Answer factual question from context (no search) | Easy | TSR, TTFT |
| Proactive | Detect URL in clipboard, surface suggestion chip | Medium | TSR, Latency |
| Speech Input | Full speech → tab switch round trip | Medium | STT WER, E2E Latency |

## 5.3 Benchmark Dashboard

- JSON telemetry per run stored at ~/.aria/benchmarks/YYYYMMDD_HHMMSS.json with all 11 metrics.

- Single-file HTML dashboard (no server needed) reads local JSON and renders metric trends across runs.

- Regression detection: if any metric degrades > 10% vs rolling 5-run average, dashboard flags it red.

- Export to CSV for Jupyter or Excel analysis.

# 6. Building with Codex — Best Practices

## 6.1 What Codex CLI Is

Codex CLI (codex in terminal) is an AI coding agent that reads your repo, writes and edits files, runs commands, and iterates. You give it a scoped task, it acts on your codebase. Think of it as a pair programmer that works on your files directly. You always review its diffs before accepting.

## 6.2 Recommended Workflow

- Always work on a feature branch. Never run Codex directly on main.

- Start each session by writing a spec comment at the top of the target file. Codex reads file context — your comments are its instructions.

- Write pytest test stubs before asking Codex to implement. TDD: tests define the contract, Codex fills the implementation.

- Use --approval-mode suggest always during early development — review every diff before accepting. Switch to full-auto only for low-risk boilerplate (loggers, JSON schemas, dashboard HTML).

- Keep each session to one module. Multi-file refactors in a single prompt produce drift.

- Point Codex at specific files with --context to prevent it hallucinating across the whole repo.

## 6.3 Module-Per-Session Plan (Ordered)

| Session | Module | Codex Task | Tests First? |
| --- | --- | --- | --- |
| 0-A | benchmark_logger.py | JSON telemetry writer, pynvml VRAM poller, per-task context manager | Yes |
| 0-B | overlay/state_machine.py | 6-state overlay FSM, IPC queue interface, PySide6 window skeleton | Yes |
| 0-C | orchestrator.py | llama-cpp-python loader, async generate(), ToolCall parser, context flush logic | Yes |
| 1-A | tools/cdp_tab_agent.py | Playwright CDP connect, all 7 tab tools, Chrome history SQLite reader | Yes |
| 1-B | tools/file_tools.py | Zone validator, confirmation gate, send2trash delete, write/read/list ops | Yes |
| 1-C | tools/os_tools.py | Clipboard, active window, notification, open_with_default_app | Yes |
| 2-A | tools/vision_agent.py | mss capture, PIL resize, Gemma 4 image embed call, pyautogui execute, verify loop | Yes |
| 2-B | input/stt.py | faster-whisper loader, asyncio thread, push-to-talk trigger, result queue | Yes |
| 3-A | proactivity/clipboard_watcher.py | Win32 clipboard monitor, relevance scorer prompt, suggestion chip IPC | No |
| 3-B | benchmark/dashboard.html | Single-file HTML dashboard, Chart.js, reads local JSON, regression flags | No |

Codex Module Isolation Rule Every tool module must be independently importable with one consistent interface: async def run(action: str, params: dict) -> ToolResult ToolResult is a Pydantic model: { success: bool, data: Any, error: str ¦ None, latency_ms: float } This lets Codex generate, test, and extend tools without understanding the full system. It also means each tool can be unit-tested in isolation with pytest and mock inputs.

## 6.4 Codex Anti-Patterns to Avoid

- Don't paste the full PRD into a Codex prompt — it generates too broadly. Give it one module spec at a time.

- Don't skip the spec comment. Codex with no context produces generic boilerplate that you'll rewrite anyway.

- Don't run full-auto on file_tools.py or vision_agent.py during development — these touch real filesystem and real screen. Use suggest mode.

- Don't let Codex generate API keys or secrets. Use python-dotenv and a .env file that's gitignored.

# 7. Risks & Mitigations

| Risk | Severity | Mitigation |
| --- | --- | --- |
| VRAM OOM during vision task (screenshot + KV cache overflow) | High | Cap screenshots at 1280×720. Flush KV cache between tasks. Alert via pynvml if > 5.5 GB. Reduce n_ctx to 4096 as fallback. |
| Chrome not launched with --remote-debugging-port=9222 | High | ARIA detects on startup. If not found, overlay shows one-click 'Restart Chrome with debug port' button. Registry run key script provided. |
| pyautogui clicks wrong element (vision grounding miss) | High | Screenshot diff verifier after every click. Agent retries up to 3x with re-prompt. Then asks user via overlay. |
| Gemma 4 E2B hallucinates tool call JSON | Medium | Native function-calling + Pydantic validation. Descriptive error fed back to model for self-correction. Max 2 retries. |
| Whisper STT latency spikes (slow CPU) | Medium | Use tiny.en model as fallback (faster, slightly lower WER). STT runs async so it never blocks GPU inference. |
| File op outside allowed zone attempted | Medium | Hard block in zone_validator before any write. Logged to telemetry. User sees clear error in overlay. |
| Overlay PySide6 crashes destabilising agent | Low | Overlay runs in separate subprocess. Crash = restart overlay only. Orchestrator continues unaffected via IPC queue. |
| Benchmark results non-reproducible | Low | Snapshot Chrome profile state before suite. Fixed LLM seed. Retry flaky tests 3x before marking fail. |

# 8. Development Phases

## Phase 0 — Foundation (Week 1–2)

- Install llama-cpp-python CUDA build. Load Gemma 4 E2B Q4_K_M. Verify TTFT, token throughput, VRAM baseline with pynvml.

- Test native vision: pass a 1280×720 screenshot, verify model returns grounding JSON.

- Build minimal overlay (Alt+Space toggle, text input, plain text response via IPC).

- Benchmark logger skeleton: JSON schema, pynvml poller, per-task context manager.

- Chrome CDP connection: verify get_open_tabs() returns live tab list from existing Chrome.

## Phase 1 — Core Tools (Week 3–4)

- cdp_tab_agent.py: all 7 tab tools + Chrome history SQLite reader. Full pytest suite.

- file_tools.py: zone validator, confirmation gate, send2trash integration. Safety gate tests.

- os_tools.py: clipboard, active window, notifications.

- Wire tool-call parsing in orchestrator. Test with hardcoded JSON prompts. Run first benchmark suite.

## Phase 2 — Vision & Speech (Week 5–6)

- vision_agent.py: mss capture → Gemma 4 image embed → pyautogui → verify loop.

- stt.py: faster-whisper push-to-talk on asyncio thread. End-to-end speech → tab switch test.

- Vision fallback routing in cdp_tab_agent: DOM fail → vision agent.

- Run full 16-task benchmark suite. Publish first dashboard HTML.

## Phase 3 — Polish & Proactivity (Week 7–8)

- Overlay polish: all 6 states, animations, CDP status indicator, dark/light mode.

- Proactivity engine: clipboard watcher, active window monitor, suggestion chips.

- Benchmark regression CI: run suite on every commit, flag > 10% regressions.

- Codex-assisted README, inline docstrings, settings.json schema documentation.

# 9. Technology Stack

| Layer | Library / Tool | Notes |
| --- | --- | --- |
| LLM + Vision + Audio | Gemma 4 E2B Q4_K_M via llama-cpp-python (CUDA) | Single unified model. Native image tokens + 30s audio clips. |
| Speech-to-Text | faster-whisper small.en (CPU) | Parallel async thread. Zero VRAM cost. tiny.en fallback. |
| Text-to-Speech | pyttsx3 / Kokoro-82M (opt-in) | pyttsx3 = instant. Kokoro = natural, +150ms. User setting. |
| Screen Capture | mss + PIL | < 5ms capture. Resize to 1280×720 before LLM. |
| Browser Control | Playwright async (CDP mode) | Connects to existing Chrome via port 9222. No Chromium spawn. |
| Chrome History | sqlite3 (read-only) | Direct query of Chrome's History SQLite DB. |
| Mouse / Keyboard | pyautogui + pynput | 200ms action guard. Click verifier loop. |
| File Safety | send2trash + custom zone_validator | Recycle Bin deletes. Zone whitelist enforced before writes. |
| Overlay UI | PySide6 (Qt6), separate process | IPC via asyncio queue. Crash-isolated from orchestrator. |
| GPU Monitoring | pynvml | Per-task VRAM polling for benchmark telemetry. |
| Testing | pytest + pytest-asyncio | All tools tested in isolation. Safety gate tests mandatory. |
| Benchmarking | Custom JSON logger + single-file HTML dashboard | No server. Chart.js renders from local JSON. |
| AI Dev Tool | Codex CLI | One module per session. Always --approval-mode suggest early on. |

# 10. Open Questions & Future Ideas

## 10.1 Open Questions (Decide Before Phase 1)

- TTS choice: pyttsx3 (zero latency, robotic) vs Kokoro-82M (natural, +150ms, ~200MB RAM). Suggested: pyttsx3 default, Kokoro as opt-in setting.

- Wake word: Picovoice Porcupine (free tier, always-on mic) vs push-to-talk only (more private). Privacy vs convenience trade-off — expose as a settings toggle.

- Chrome debug port setup: auto-registry run key (seamless but intrusive) vs manual launch script (transparent but requires user action once). Suggest: provide both options at first run.

## 10.2 Future Ideas (v1.2+)

- File policy engine: whitelist/blacklist/confirm tiers per extension and per path (detailed design in Section 4.3 callout).

- Memory module: ChromaDB local vector store for task history and user preference learning across sessions.

- Plugin system: drop a .py file in ~/aria/plugins/ and the agent auto-discovers new tools at startup.

- Gemma 4 E4B upgrade path: when user upgrades to a 12 GB GPU, swap E2B → E4B Q4_K_M in one config line for better reasoning and grounding accuracy.

- Screen recording replay: record a workflow once, ARIA learns to repeat it on command.

- Multi-monitor support: agent selects which screen to capture based on active window context.

Changes:

Pynvml is depreciated so replaced with nvidia-ml-py